38) Agile Board Setup

Create project in Jira or Trello.

Board Name

LinguaConnect Agile Board

Columns (Workflow)

- Backlog – All stories

- To Do – Ready for sprint

- In Progress – Being developed

- Code Review – Under review

- Testing – QA validation

- Done – Completed

Optional:

- Blocked

- On Hold

39) Swimlanes Configuration

Swimlanes organize work types.

Suggested Swimlanes

| Swimlane | Description |
| --- | --- |
| User Authentication | Login, registration |
| Translation Features | Text, voice translation |
| Chat & Messaging | Multilingual chat |
| UI/UX | Interface design |
| System/Backend | APIs, database |
| Admin & Settings | Profiles, controls |

40) User Story Creation (INVEST Principle)

(Independent, Negotiable, Valuable, Estimable, Small, Testable)

Sample 18 User Stories

US-01
As a user, I want to register an account so that I can save translations.

US-02
As a user, I want to log in securely so that my data is protected.

US-03
As a user, I want to translate text so that I understand foreign languages.

US-04
As a user, I want voice translation so that I can speak naturally.

US-05
As a user, I want language auto-detection so that I don’t select manually.

US-06
As a traveler, I want offline translation so that I can use it without internet.

US-07
As a user, I want translation history so that I can review past results.

US-08
As a user, I want to favorite translations for quick access.

US-09
As a user, I want text-to-speech output so that I hear pronunciation.

US-10
As a user, I want multilingual chat so that I communicate globally.

US-11
As a user, I want profile settings so that I customize preferences.

US-12
As a user, I want dark mode so that I reduce eye strain.

US-13
As an admin, I want to manage users so that I control misuse.

US-14
As a user, I want copy/share translation so that I reuse text.

US-15
As a user, I want fast response time so that translation feels real-time.

US-16
As a business user, I want document translation so that I localize files.

US-17
As a user, I want multiple UI languages so that I navigate easily.

US-18
As a user, I want speech playback speed control.

41) Epic Creation

Group stories into epics.

| Epic ID | Epic Name | Description |
| --- | --- | --- |
| EP-01 | User Management | Accounts & profiles |
| EP-02 | Translation Engine | Core translation |
| EP-03 | Voice Processing | Speech features |
| EP-04 | Chat System | Messaging translation |
| EP-05 | UI/UX | Interface & accessibility |
| EP-06 | Admin Panel | Monitoring & control |

42) Epic Breakdown

Example:

EP-01 — User Management

- US-01 Registration

- US-02 Login

- US-11 Profile settings

- US-13 Admin management

EP-02 — Translation Engine

- US-03 Text translation

- US-05 Language detection

- US-07 History

- US-14 Share/copy

EP-03 — Voice Processing

- US-04 Voice translation

- US-09 Text-to-speech

- US-18 Playback speed

43) Story Mapping Workshop

A collaborative session to organize user journey.

Participants

- Product Owner

- Scrum Master

- Developers

- QA

- UX Designer

Activities

- Define user goals

- Identify activities

- Break into tasks

- Prioritize MVP

44) Story Map Structure (Release 1 — MVP)

User Journey → Activities → Tasks

| Activity | User Stories (MVP) |
| --- | --- |
| Account Access | Register, Login |
| Text Translation | Translate text |
| Voice Translation | Speak & translate |
| Detection | Auto language detect |
| History | Save translations |

Release 1 Goal: Basic working translator.

Future Releases

Release 2

- Chat translation

- Favorites

- Share text

Release 3

- Offline mode

- Document translation

- Admin panel

45) Definition of Ready (DoR)

Checklist before story enters sprint.

✅ Story has clear description
✅ Acceptance criteria defined
✅ Dependencies identified
✅ UI mockups attached
✅ Estimated by team
✅ Test data available
✅ Small enough for sprint

46) Definition of Done (DoD)

Checklist for completion.

✅ Code developed
✅ Code reviewed
✅ Unit tests passed
✅ Integrated successfully
✅ QA testing done
✅ No critical bugs
✅ Documentation updated
✅ Deployed to staging

47) Backlog Prioritization

Initial prioritized backlog (MVP first).

| Priority | Story ID | Title |
| --- | --- | --- |
| 1 | US-01 | Registration |
| 2 | US-02 | Login |
| 3 | US-03 | Text translation |
| 4 | US-05 | Language detection |
| 5 | US-04 | Voice translation |
| 6 | US-07 | History |
| 7 | US-09 | Text-to-speech |
| 8 | US-10 | Chat translation |
| 9 | US-14 | Share translation |
| 10 | US-06 | Offline mode |

Prioritization method used:

- Business value

- User impact

- Technical dependency